Software Development Process

- PURPOSE

The purpose of this document is to define the software development process.

- SCOPE

This document applies to all employees and departments involved with software development process activities.  It is to be referred to when developing software systems.  It delineates the software development process for all software projects, including all embedded firmware projects, desktop application projects, and client-server projects.

This document describes the stages and documents of the product development cycle.  The goals of this document are the following:

- To define the software development process.

- To delineate the transitions between the phases of the software development process.

- To help all team members engaged in the construction of a software development project to understand the proper phases of a software project.

- To help new software developers learn proper software development processes.

- SOFTWARE DEVELOPMENT STAGES

An iterative software development process is used to develop software systems.  An iterative software development process allows for iterative refinement of all software development documents for each stage of the software development process (see flowchart below).  An iterative software development process allows for modification of previous stage documents based on changing requirements, better defined design specifications, and insights gained by the software developers that impact the design.

Software Development Process Stages

Software Project Information File

Software Project Plan

Design Stage

Implementation Stage

Testing Stage

Software Requirements Specification

Software Design Specification

Software Technical Specification

Software System Test Plan

Software Implementation

Test Software System

Planning Stage

Code Complete

Software Application UI Specification

Software Project Proposal

- SOFTWARE PROJECT DOCUMENTS

Software Project Proposal – A document outlining the project information that stakeholders should be aware of.  This includes the project’s objectives, timeline, and budget. The document should include:

- Software Project name.

- Product manager or project manager contact information.

- The purpose of the project.

- Project systems, sub-systems, or components that are to be completed during the project.

- Timeline for completion, including milestones that outline when deliverables are expected.

- Project benefits.

Software Project Plan – A detailed plan for developing a software application. A Software Project Plan outlines the tasks and timeline of the software project. A Software Project Plan typically includes the following:

- The projected project start and end dates.

- The time in either hours, days, or months for the planning stage.

- The time in either hours, days, or months for the software implementation stage.

- The time in either hours, days, or months for the software testing stage.

Software Requirements Specification – Perhaps the most important piece of the software system initiation, definition and planning stage is the definition of the software requirements. The role of the software requirements specification document is to define in detail the functionality of the software system. The Software Requirements Specification document defines the software requirements for each software system component. The software requirements specification document typically includes software configurations, software installation procedures, database installation procedures, and training standards.

Because the software requirements specification document defines the system functionality in great detail, the software requirements definition process is usually a very formal and time-consuming process. Using an agile software development methodology, requirements gathering is an iterative process. During each iteration, the team develops a better understanding of the system and the system’s operating environment.

Software Application User Interface Specification – This defines the user interface for each of the software components.

Software Technical Specification – While the Software Requirements Specification document captures the requirements of the software system, it’s not intended to describe the full technical details of the software system. The role of the Software Technical Specification document is to define in great detail the technical specifications of each of the software requirements. The Software Technical Specification definition process is an iterative process. During each iteration, the team develops a better understanding of the system and the system’s operating environment.

Software Design Specification – The Software Design Specification details the software application’s design. It describes the software application’s overall architecture, including the architecture of each software component and each of the software component’s interfaces. The Software Design Specification is written by senior software systems designers. When completed, the Software Design Specification is passed to the software development team to give the team an overview of the software system’s architecture. A Software Design Specification helps to ensure that the software system’s software requirements and the software technical specification are clear. The Software Design Specification definition process is an iterative process. During each iteration, the team develops a better understanding of the system and the system’s operating environment. The Software Design Specification may include any of the following:

- Software Component APIs.

- Software Component Diagrams

- Software Component Interface Diagrams.

- Software/Hardware Interfaces.

- Flowcharts illustrating important use cases.

- Protocols, protocol data formats, and protocol messages.

Software System Test Plan – The Software System Test Plan document defines how each of the software components is tested and validated.  The test plan is typically created by senior members of the software system testing team.  The Software System Test Plan must be detailed enough to verify compliance with the Software Requirements Specification, Software Technical Specification, and the Software Design Specification.  The Software System Test Plan should note if a software project test automation suite is planned, and how many of the test cases can be automated.

- SOFTWARE PROJECT INFORMATION FILE

Each software project must contain a Software Project Information File (SPIF). The SPIF determines the location of the Software Project Repository and the location of other important project artifacts.

- SOFTWARE DESIGN REVIEWS

- A software design review must be conducted before the start of the software implementation stage.

- Periodic software design reviews should be conducted to confirm that the software design is correct, and that the software implementation fulfills the requirements of the software design.

- SOFTWARE DEVELOPMENT CODING STANDARDS

Software development coding standards should be followed.  See the Software Development Coding Standards document for details.

- REFERENCES